Programming Assets

|  |  |  |
| --- | --- | --- |
| **Asset** | **Description** | **Estimated Time** |
| **Preparation** | Planning the layout and features to be programmed, as defined in this document | 90 mins |
| **Menu** | Provides access to all features of the app.  Will have two modes, which can be toggled with the Log In and Log Out buttons.  When logged in:   * Mingle! (Search potential matches) * Profile (non-functional, for show only) * Matches (shows search/“user not found” page) * Settings (defined below) * Log Out (sets menu to logged out mode, for when Lucy takes Trevor’s phone)   When logged out (shows a new page with larger buttons):   * Log In (sets menu back to logged in mode) * Create New Profile | 2 hrs |
| **Settings page** | Used to set up the app for filming a specific scene. Options:   * Select user (Lucy, Adam, Trevor) * Force a Mingler Match notification saying “You have a new match!” with the Mingler icon. Will have a customisable timer, between 0 and 999 seconds. | 2 hrs |
| **Splash screen** | Shows up on loading the app.  Disappears when the user taps the screen or after 5 seconds. | 30 mins |
| **Match page** | Shows a pre-defined list of ‘potential matches’ depending on the user selected in the settings:   * Adam: has at least 1 picture * Lucy: has at least 5 pictures including Adam * Trevor: has at least 1 picture (overlayed with the menu, when Lucy creates a new profile)   This page will reset whenever the user enters it from the Menu | 5 hrs |
| **Create profile page** | Initially displays a blank profile.  The user will be able to:   * Tap the blank photo to add a pre-defined photo of Lucy * Enter their name * Enter their age * Select their Gender * Enter an “about me” tagline * Press “Create Profile” | 2 hrs |
| **Search page** | Has a text field and a search icon. Regardless of the text input, will always result in “We couldn’t find a user with that name” | 1 hr |
| **Total** | | 14 hours |